TRADE SECRETS UNLOCKED TSU Platform Migration & Growth Plan Offer Restructure · Bridge Migration · SaaS Platform · AI Layer Version 1.0 ¦ May 2026 ¦ Internal Strategy Document

STRATEGIC OBJECTIVE: Convert TSU from a one-time overlay build service into a multi-tenant SaaS platform (TSU Stream OS) with recurring revenue, automated onboarding, centralized bridge infrastructure, a client analytics dashboard, and an AI business intelligence layer — making TSU the operating system for card break businesses on Whatnot.

1.  Vision & Strategic Framework

The core reframe: TSU is not an overlay company. TSU is the operating system for card break businesses on Whatnot. The overlay is the front door. The platform is the business.

Applying the Hormozi Value Equation:

Dream Outcome: Running a thriving, professional card break operation generating $5K–$20K/month without managing any of the tech yourself

Perceived Likelihood: High — proven by 60+ delivered builds and visible results

Time Delay: Minimized — ASAP is the answer from 100% of discovery call respondents

Effort & Sacrifice: Eliminated — TSU handles everything tech-related permanently

THE ONE-SENTENCE PITCH: "TSU Stream OS runs the entire tech side of your card break business — your overlay stays live and updated, sales sync automatically, and as we build out analytics and AI tools, you're first in line. $97/month, cancel any time."

2.  Final Offer Stack & Pricing

Built on a product ladder that maximizes LTV while maintaining accessible entry points. Every paid tier above Quick Launch requires the Stream OS platform subscription.

| Tier | Product | Price | Type | Key Value Prop |
| --- | --- | --- | --- | --- |
| Entry | Quick Launch | $197 one-time | One-time | 1 sport, 1 layout, OBS guide, 30-min onboarding, 30-day email support |
| Core | Stream Pro | $398 one-time | One-time + Stream OS required | 3 sports, full automation, stream graphics, 2x setup sessions, priority beta |
| Premium | Custom Build | $650–$1,500 | One-time + Stream OS required | Full custom design, non-standard layouts, dedicated build consultations |
| ⭐ SUB | TSU Stream OS | $97/month | Subscription — THE business | Hosted overlay + maintenance, monthly widget drops, bridge uptime, priority support |
| Pro Sub | Stream OS Pro | $197/month | Subscription (Phase 3 unlock) | Everything in Stream OS + break analytics dashboard, revenue tracking, widget management |
| Elite | TSU Inner Circle | $500–$1,000/mo | Subscription (Phase 4 launch) | Stream OS Pro + AI insights, monthly group strategy calls, early feature access, 10 seats max |

2.1  Guarantee (Risk Reversal)

30-DAY GUARANTEE: "If your stream doesn't look more professional than anything else on your platform within 30 days of going live, we'll rebuild it from scratch — for free. No questions asked." This turns a $398 decision into a zero-risk bet and should appear above the fold on the landing page.

2.2  Bonus Stack ($538 in Value)

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| The Whatnot Break Playbook — how to structure a break to maximize sales | Included | $197 value | All paid tiers |
| Stream Optimization Checklist — 27-point pro stream setup guide | Included | $97 value | All paid tiers |
| TSU Bridge Auto-Sold Walkthrough — full automation video tutorial | Included | $147 value | Stream Pro+ |
| Break Pricing Template — how to price your breaks for max revenue per slot | Included | $97 value | All paid tiers |

2.3  Scarcity & Urgency Mechanics

"Only 5 custom build slots per week" — real constraint while manual build process is active. Retire when automation increases throughput.

Founding Member Rate: $97/mo locked before price rises to $147/mo. Finite window.

Launch bonus stack expires 48 hours after stream / page launch event.

2.4  TSU Stream OS — What Subscribers Get Monthly

DEFINE THIS BEFORE LAUNCH: This must be scoped clearly before selling the subscription. Vague promises erode trust at month 3.

Hosted overlay stays live, updated, and maintained on platform infrastructure

SSE bridge infrastructure kept running 24/7 (centralized, always-on)

One new widget or feature drop per month (Break Roulette, Countdown Timer, Buyer Spotlight, etc.)

Priority support response (same-day during support hours)

Early access to new features before public release

Future: analytics dashboard, AI insights — included as platform matures

3.  Master Rollout Timeline

Six parallel phases. Phases 0, 1, and 5 run concurrently in the first 4 weeks. Phases 2–4 follow sequentially.

| Phase | Timeline | Deliverable | Success Metric | MRR Impact |
| --- | --- | --- | --- | --- |
| Phase 0 | Week 1–2 | Offer restructure, Stan Store updates, Stream OS listing live | $500+ MRR from founding members | ↑↑↑ |
| Phase 1 | Week 1–3 | Multi-tenant bridge deployed, all new clients on centralized infra, existing clients migrated | Zero individual Render services remain | ↑ Cost |
| Phase 5 | Week 2–4 | Rebuilt landing page, founding member outreach, 90-min launch stream | 5+ Stream OS signups from stream | ↑↑ |
| Phase 2 | Month 1–2 | Auto-onboarding, intake automation, widget feature flag system, Widget #1 shipped | < 15 min manual work per new client | ↑ |
| Phase 3 | Month 2–3 | Client analytics dashboard (Stream OS Pro unlock at $197/mo) | 10+ Pro upgrades from existing base | ↑↑ |
| Phase 4 | Month 4+ | AI insights engine, pricing recommendations, buyer patterns, Inner Circle launch | 5 Inner Circle seats = $3,750 MRR | ↑↑↑ |

3.1  MRR Projection Model

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Founding member outreach (30% of 60+ existing clients @ $97/mo) | Target | ~18 clients | $1,746/mo |
| New Stream OS signups from launch stream (conservative) | Target | 5 clients | $485/mo |
| New sales requiring Stream OS (ongoing, 4/week avg) | Month 1 | ~16/mo | $1,552/mo |
| Stream OS Pro upgrades from existing base (Month 3) | Month 3 | 10 clients | $1,970/mo |
| Inner Circle launch (Month 4, 5 seats @ $750 avg) | Month 4 | 5 seats | $3,750/mo |
| Cumulative MRR at Month 4 (conservative) | Projection | — | ~$9,500/mo |

Note: These projections assume no growth in new client acquisition — purely from existing base + current conversion rate. Any improvement in landing page conversion accelerates all numbers.

4.  Phase Detail Plans

PHASE 0 Offer Restructure Timeline: Week 1–2

Objectives

Launch TSU Stream OS subscription on Stan Store at $97/mo (founding member rate)

Add guarantee to existing landing page immediately — zero cost, instant conversion lift

Convert existing Tier 2/3 clients to founding members before public launch

Define monthly subscriber deliverables before making any public promises

Critical Tasks — Week 1

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Define TSU Stream OS monthly deliverables & widget roadmap | Not Started | P0 - Critical | Day 1 |
| Create Stream OS subscription on Stan Store ($97/mo) | Not Started | P0 - Critical | Day 2 |
| Add guarantee block to existing landing page | Not Started | P0 - Critical | Day 2 |
| Write guarantee copy + bonus stack descriptions | Not Started | P1 - High | Day 3 |
| Finalize all 4 tier names, features, and positioning | Not Started | P0 - Critical | Day 3 |

Critical Tasks — Week 2

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Email founding member offer to all existing clients | Not Started | P1 - High | Day 8 |
| Update Stan Store listings with bonus stack + new framing | Not Started | P1 - High | Day 9 |
| Add scarcity messaging (5 custom spots/week) to CTAs | Not Started | P2 - Medium | Day 10 |

PHASE 1 Bridge Migration Timeline: Week 1–3

Architecture Summary

Replace N individual Render free-tier services with one paid always-on multi-tenant Node.js bridge. Client isolation via bridge key authentication. Single domain: bridge.tradesecretsunlocked.com.

Tech Stack

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Runtime | Node.js + Express | — | — |
| Real-time routing | In-memory Map (client_id → SSE connections) | — | — |
| Database | Supabase (PostgreSQL + REST API) | — | — |
| Hosting | Render paid web service ($7/mo always-on) | — | — |
| Domain | bridge.tradesecretsunlocked.com (CNAME) | — | — |
| Scale path | Add Redis pub/sub when > 1 dyno needed | — | — |

API Endpoints

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| GET /events/subscribe?clientId=&channel= | SSE connection endpoint for overlays | — | — |
| POST /events/publish | Sale event from Chrome extension (auth: bridge key) | — | — |
| GET /health | Uptime check endpoint | — | — |
| GET /config/:clientId | Widget feature flags for this client (Phase 2) | — | — |

Migration Steps

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Build + test multi-tenant bridge locally | Not Started | P0 - Critical | Week 1 |
| Set up Supabase schema + deploy to Render | Not Started | P0 - Critical | Week 2 |
| Configure bridge.tradesecretsunlocked.com domain | Not Started | P1 - High | Week 2 |
| Multi-client isolation + reconnect testing | Not Started | P0 - Critical | Week 2 |
| All new clients go to new bridge immediately | Not Started | P0 - Critical | Week 2 (on deploy) |
| Outreach to existing clients: update OBS ?bridge= URL | Not Started | P1 - High | Week 3 |
| Decommission individual Render services per client | Not Started | P2 - Medium | Week 3 (rolling) |
| Update TSU Overlay Agent skill with new URL format | Not Started | P1 - High | Week 2 |

PHASE 2 Platform Infrastructure Timeline: Month 1–2

Objectives

Zero manual steps between purchase and first overlay URL in client hands

Widget feature flag system enabling remote feature toggle per client

Monthly widget drops that justify and reinforce the subscription

Automation Stack (Purchase → Delivery)

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Stan Store purchase fires webhook | Zapier or direct | Month 1 Wk 1 | P0 - Critical |
| Webhook creates client row in Supabase | Auto | Month 1 Wk 1 | P0 - Critical |
| Bridge key auto-generated + stored | Crypto random 32-char hex | Month 1 Wk 1 | P0 - Critical |
| Welcome email sent with overlay URL + credentials | ConvertKit / MailerLite | Month 1 Wk 1 | P1 - High |
| Typeform intake questionnaire triggered | Auto-link in welcome email | Month 1 Wk 1 | P1 - High |
| Calendly booking link sent (Tier 2/3 + Custom) | Auto-link in welcome email | Month 1 Wk 1 | P1 - High |
| Notion build queue row auto-created | Zapier → Notion | Month 1 Wk 2 | P1 - High |

Widget Roadmap (Monthly Drops)

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Widget #1: Break Roulette | Spin-wheel team randomizer with animation | Month 1 Wk 3 | P1 - High |
| Widget #2: Countdown Timer | Configurable pack-open / break-start timer | Month 1 Wk 4 | P2 - Medium |
| Widget #3: Buyer Spotlight | Animated sale callout on SSE event | Month 2 Wk 1 | P2 - Medium |
| Widget #4: Revenue Tracker | Live break total display | Month 2 Wk 3 | P2 - Medium |
| Widget #5: Hype Meter | Viewer interaction engagement bar | Month 3 Wk 1 | P3 - Low |

Email Sequence (Post-Purchase)

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Day 0 | Welcome email: credentials + setup guide + booking link | — | — |
| Day 7 | Check-in: setup going okay? Offer support session | — | — |
| Day 14 | Upsell: Stream OS Pro — see your break analytics | — | — |
| Day 30 | Review request: 5-star + video testimonial ask | — | — |
| Day 45 | Referral: send a fellow breaker + earn $X credit | — | — |

PHASE 3 Client Analytics Dashboard Timeline: Month 2–3

Objectives

Give Stream OS Pro subscribers ($197/mo) a break analytics dashboard — first of its kind for card break sellers

Justify the Pro subscription upgrade from every $97/mo subscriber

Begin building the data moat that makes the AI layer (Phase 4) possible

Dashboard Views

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Break History | All sessions: date, sport, teams sold, duration, break ID | Month 2 Wk 2 | P1 - High |
| Revenue Analytics | Revenue per break, by sport, trend over 30/60/90 days | Month 2 Wk 2 | P1 - High |
| Widget Manager | Toggle active features on/off (admin-controlled, client-visible) | Month 2 Wk 3 | P2 - Medium |
| Buyer Insights (Phase 4 preview) | Top buyers, repeat rate, spending trends — Phase 4 data | Month 4 | P2 - Medium |

PHASE 4 AI Business Intelligence Layer Timeline: Month 4+

Objectives

Convert TSU from a platform into an AI-powered business advisor for card break sellers

Make the data collected since Phase 1 work for each client

Launch TSU Inner Circle — the premium coaching + AI insights tier

AI Capabilities (Claude API + Supabase data)

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Break pattern analysis | Best days/times for each client based on historical performance | Month 4 Wk 2 | P1 - High |
| Sport margin comparison | Which sports are most profitable for this specific client | Month 4 Wk 2 | P1 - High |
| Pricing recommendations | Compare per-slot pricing against comparable sellers | Month 4 Wk 3 | P2 - Medium |
| Buyer pattern analysis | Top 20% buyers, repeat rate, churn signals | Month 4 Wk 3 | P2 - Medium |
| Monthly AI digest | Auto-generated monthly business summary per client | Month 5 | P1 - High |

PHASE 5 Marketing & Launch Timeline: Week 2–4

Landing Page Structure (Hormozi Flow)

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Section 1 | Pain Hook (above fold): "Your card break stream is losing buyers right now" | — | — |
| Section 2 | Agitate: missing tiles, no automation, losing to pro-looking competitors | — | — |
| Section 3 | Dream Outcome: "Imagine going live and chat asks what overlay is that?" | — | — |
| Section 4 | Live Demo: interactive overlay iframe — show SSE automation in real time | — | — |
| Section 5 | Social Proof: 60+ builds stat, written reviews, video testimonials | — | — |
| Section 6 | Offer Stack: all 4 tiers + bonus stack ($538 value shown + crossed out) | — | — |
| Section 7 | Guarantee: full-width block, stands alone, conversion multiplier | — | — |
| Section 8 | Scarcity: 5 spots this week + founding member window closing | — | — |
| Section 9 | FAQ + Final CTA | — | — |

90-Minute Launch Stream Script

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| 0–15 min | Value delivery: "Why your stream is costing you sales right now" | — | — |
| 15–30 min | Live overlay demo: show SSE automation selling a team tile in real time | — | — |
| 30–45 min | New packages + bonus stack reveal ($538 in bonuses) | — | — |
| 45–55 min | Guarantee reveal + live objection handling | — | — |
| 55–60 min | Open cart: "5 spots this week" scarcity + founding member pricing | — | — |
| 60–85 min | Live Q&A while cart is open | — | — |
| 85–90 min | Final countdown + bonus expiration close | — | — |

5.  Technical Architecture Overview

Current state → target state migration. All changes are backward-compatible during transition.

5.1  Current State (Problem)

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| N clients = N Render free services | Cold starts after 15 min inactivity | Scales linearly with cost | No central data |
| Manual client setup (bridge per client) | Separate DNS/env per service | Zero analytics possible | Manual onboarding |

5.2  Target State (Solution)

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Single Render paid dyno | Always-on, no cold starts | Flat $7/mo regardless of clients | Central Supabase DB |
| Multi-tenant bridge (key-isolated) | Custom domain: bridge.tradesecretsunlocked.com | Every event logged automatically | Auto-onboarding via webhook |

5.3  Database Schema (Supabase)

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| clients | id, bridge_key, plan_tier, email, created_at, active | Client registry + auth | — |
| break_sessions | id, client_id, break_id, sport, started_at, ended_at | Break tracking | — |
| sale_events | id, session_id, team_code, listing_key, timestamp, buyer_name, amount | Every sale logged | — |
| widget_flags | client_id, widget_name, enabled, updated_at | Feature flag per client | Phase 2 |

5.4  Cost Comparison

| Task | Status | Priority | Target |
| --- | --- | --- | --- |
| Current (10 free Render services) | 10 × free (but cold starts hurt UX) | ~$0/mo | Operational pain |
| Current (10 paid Render services) | 10 × $7/mo | $70/mo | Does not scale |
| Target (1 paid + Supabase free tier) | $7/mo + $0 | $7/mo | Scales to 500+ clients |
| Target (at scale, Redis added) | $7 + $10 Redis + $25 Supabase | $42/mo | 500+ clients, full analytics |

COST IMPACT: Moving to centralized architecture at current client count (~25 active) saves approximately $168/month vs. individual paid dynos, and eliminates the cold-start UX problem for all clients on free tier. Break-even on the paid dyno happens at 1 subscriber.

6.  Project Tracking

All 53 tasks from this plan have been created in the Notion database:

NOTION: TSU Command Center → TSU Operations → Systems & Projects (products) → TSU Platform Migration & Growth Plan → TSU Platform Tasks database. Filter by Phase to see phase-specific views. Filter by Status = In Progress for active work.

Tasks are organized by:

Phase (0 through 5)

Status (Not Started / In Progress / Blocked / Done)

Priority (P0 Critical through P3 Low)

Category (Infrastructure / Product / Offer & Pricing / Marketing / Operations / Client Success)

Target Week (Week 1 through Month 4+)